PERFECT SOLUTIONS

Unleashing IT Talent

Business Requirements
Document (BRD)

AurborBloom HRMS Implementation

| Document Code | PS-BRD-2026-001 |
| --- | --- |
| Version | 1.0 |
| Date | May 11, 2026 |
| Classification | Confidential — Internal Use |
| Prepared By | AurborBloom Product & Implementation Team |

1. Document Control

| Version | Date | Author | Reviewer | Description of Change |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-01-15 | AurborBloom PM | Perfect Solutions HR | Initial draft |
| 0.5 | 2026-01-22 | Implementation Lead | PS IT Director | Internal review |
| 1.0 | 2026-05-11 | AurborBloom PM | PS Steering Committee | Approved baseline |

1.1 Distribution List

| Name / Role | Organization | Purpose |
| --- | --- | --- |
| Director, IT Services | Perfect Solutions | Approver |
| Head of Human Resources | Perfect Solutions | Approver |
| Chief Financial Officer | Perfect Solutions | Reviewer |
| Engineering Manager | Perfect Solutions | Reviewer |
| Implementation Lead | AurborBloom | Owner |
| Product Manager | AurborBloom | Author |

2. Executive Summary

Perfect Solutions is a mid-sized IT Services and Software Development firm headquartered in the United States, operating with a workforce of approximately 51–250 employees distributed across engineering, sales, marketing, finance, human resources, and general operations. As the company scales its delivery footprint and onboards increasingly distributed talent, it has identified the need to consolidate its people-operations stack onto a single, multi-tenant SaaS platform — AurborBloom HRMS.

This Business Requirements Document (BRD) captures the consolidated set of business goals, stakeholder expectations, success metrics, scope boundaries, and business-level requirements that must be satisfied by the AurborBloom HRMS deployment for Perfect Solutions. It serves as the contractual foundation upon which the Functional Requirements Document (FRD), system design, and acceptance test cases will be built.

Key Outcome Targets — reduce HR administrative effort by 60%, eliminate spreadsheet-driven tracking, achieve 99.9% platform availability, and deliver a measurable improvement in employee experience within two quarters of go-live.

2.1 Business Drivers

Rapid headcount growth has outstripped existing spreadsheet- and email-based HR processes.

Multiple disconnected tools (separate apps for leave, attendance, helpdesk, calendar) cause data drift and reconciliation overhead.

Compliance and audit readiness demand a centralized, immutable record of HR transactions.

Distributed teams require a single, branded portal accessible from any device.

Leadership requires real-time, role-based dashboards for workforce decisions.

3. Company Overview — Perfect Solutions

| Attribute | Value |
| --- | --- |
| Legal Name | Perfect Solutions |
| Industry | IT Services & Software Development |
| Company Size | Medium (51 – 250 employees) |
| Primary Markets | United States, with offshore engineering presence |
| Brand Tagline | Unleashing IT Talent |
| Primary Brand Color | #1E3A8A (Deep Corporate Blue) |
| Secondary Brand Color | #3B82F6 (Action Blue) |
| Public Website | www.perfectgroupus.com |
| HRMS Tenant Slug | perfectsolutions |
| Custom Domain | hr.perfectsolutions.com |
| Departments In Scope | Engineering, Sales, Marketing, Finance, Human Resources, General |

3.1 Strategic Context

Perfect Solutions positions itself as a high-velocity IT talent firm. The HR function is therefore not a back-office cost center but a competitive differentiator: speed of hiring, accuracy of billing for time-and-materials engagements, and employee retention all flow directly through HR systems. The HRMS is therefore treated as a Tier-1 business system with stringent uptime, security, and reporting requirements.

Live Capture — Perfect Solutions Tenant Landing (hr.perfectsolutions.com)

Figure 6 — The tenant-branded landing page rendered from live multi-tenant infrastructure.

Figure 5 — HRMS Module Map for Perfect Solutions

4. Stakeholders & User Personas

The following stakeholder map identifies the primary actors who will interact with, sponsor, govern, or be impacted by the AurborBloom HRMS deployment for Perfect Solutions.

| Stakeholder | Role | Influence | Interest | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Director, IT Services | Executive Sponsor | High | High | Steering committee, monthly review |
| Head of Human Resources | Business Owner | High | High | Weekly working group |
| CFO | Financial Approver | High | Medium | Budget gates, ROI checkpoints |
| Engineering Manager | Power User | Medium | High | Pilot user, feedback loop |
| HR Operations Lead | Day-to-day Owner | Medium | High | UAT, training champion |
| IT Security Officer | Risk Approver | High | Medium | Security review at each phase |
| Employees (all) | End Users | Low | High | Onboarding sessions, in-app guides |
| Managers (all departments) | Approvers | Medium | High | Train-the-trainer model |
| External Auditor | Compliance Reviewer | Medium | Low | Read-only access at audit time |

4.1 Detailed User Personas

Priya — HR Operations Lead

Role: Manages onboarding, leave approvals, policy enforcement, audit responses.

Pain Points: Manual data entry, chasing managers for approvals, reconciling spreadsheets, generating monthly reports.

Desired Outcome: A single dashboard with pending approvals, automated reminders, and one-click report exports.

Daniel — Engineering Manager

Role: Approves time, leave, and ticket escalations for an engineering team of ~25.

Pain Points: Switching between tools, no real-time visibility into team capacity, approval requests buried in email.

Desired Outcome: Mobile-friendly approval queue, team capacity heatmap, project allocation visibility.

Anita — Software Engineer

Role: Logs hours, requests leave, raises IT helpdesk tickets, downloads payslips.

Pain Points: Forgetting to log time, unclear leave balance, no visibility into ticket status.

Desired Outcome: Friction-free time entry, instant leave balance, ticket status notifications.

Marcus — CFO

Role: Approves payroll, monitors workforce cost, reviews compliance posture.

Pain Points: Late or inconsistent reports, lack of trend visibility, manual reconciliation with payroll vendor.

Desired Outcome: Executive dashboard with cost-per-department, trend charts, exportable payroll registers.

Sophia — IT Security Officer

Role: Owns access governance, data classification, audit response.

Pain Points: No central audit log, ambiguous role definitions, password sprawl.

Desired Outcome: Immutable audit trail, granular RBAC, SSO/2FA, encryption at rest and in transit.

5. Business Goals & Success Metrics

The following SMART business objectives have been agreed by the Perfect Solutions steering committee. Each objective is paired with a measurable Key Performance Indicator (KPI) and a target value to be achieved within two quarters of go-live (T+6 months).

| # | Business Goal | KPI | Baseline | Target (T+6m) |
| --- | --- | --- | --- | --- |
| BG-01 | Centralize all HR data into a single platform | % of HR processes on AurborBloom | 0% | ≥ 95% |
| BG-02 | Automate attendance and timesheet capture | Manual time-entry corrections / month | ~120 | < 15 |
| BG-03 | Reduce leave processing cycle time | Avg. days from request to decision | 3.2 days | < 1 day |
| BG-04 | Improve internal support responsiveness | Avg. ticket first-response time | 8 hours | < 2 hours |
| BG-05 | Increase employee self-service adoption | % of leave/timesheet actions performed by employees themselves | 30% | ≥ 90% |
| BG-06 | Ensure audit-ready records | Audit findings related to HR data | — | Zero material findings |
| BG-07 | Strengthen brand experience | Employee NPS for HR tools | +12 | ≥ +45 |
| BG-08 | Reduce HR operational cost | HR admin hours / 100 employees / month | 180 | ≤ 70 |
| BG-09 | Achieve enterprise-grade availability | Platform uptime (rolling 30 days) | — | ≥ 99.9% |
| BG-10 | Enable data-driven workforce planning | Adoption of analytics dashboards by managers | — | ≥ 80% MAU |

6. Scope of the Engagement

6.1 In Scope

Multi-tenant deployment of AurborBloom HRMS for the perfectsolutions tenant.

White-label branding: logo, primary/secondary colors, custom domain (hr.perfectsolutions.com), email sender identity, browser tab title.

Modules: Authentication & RBAC, Employee Directory, Time & Attendance, Leave Management, Tickets / Helpdesk, Calendar & Scheduling, Projects & Tasks, Document Vault, Performance Reviews, Reports & Analytics, In-app Chat.

Department configuration: General, Engineering, HR, Sales, Marketing, Finance.

Leave types configured: Vacation, Sick, Personal, Unpaid.

Role-based access control with at minimum: Super Admin, Tenant Admin, HR Manager, People Manager, Employee.

Secure invite-only signup flow tied to tenant-specific admin invite codes.

Data migration from existing spreadsheets for active employees and current leave balances.

End-user training (admins, managers, employees) and operations runbook.

Hypercare period of 30 days post go-live.

6.2 Out of Scope (Phase 1)

Full payroll calculation and statutory tax filing (handled by external payroll provider; AurborBloom will export payroll-ready data).

Recruitment / Applicant Tracking System (ATS) — to be evaluated in Phase 2.

Learning Management System (LMS) integration — Phase 2.

Biometric hardware integration — Phase 2.

Mobile native applications (iOS/Android) — Phase 2 (mobile web is in scope).

Migration of historical (> 24 months) leave and timesheet data.

6.3 Assumptions

Perfect Solutions will provide a single point of contact (SPOC) empowered to make functional decisions.

Perfect Solutions will provide cleansed master data (employees, departments, managers) prior to migration.

DNS access for hr.perfectsolutions.com will be granted for CNAME verification.

Standard business hours support (9×5) is acceptable post hypercare; 24×7 is a Phase 2 consideration.

All users will access the system using modern evergreen browsers (Chrome, Edge, Safari, Firefox — latest two versions).

English is the only language required at go-live.

6.4 Constraints

Go-live must occur before the start of the next fiscal year planning cycle.

Data residency: all production data stored in regions compliant with US data protection regulations.

Maximum allowable scheduled downtime is one 2-hour window per month, executed outside business hours.

Implementation budget is fixed; scope changes require formal change-control approval.

7. Business Processes — Current vs Future State

The table below summarizes the most impactful HR processes that will transition from a manual or semi-digital current state to a fully automated future state on AurborBloom HRMS.

| Process | Current State (As-Is) | Future State (To-Be) | Expected Benefit |
| --- | --- | --- | --- |
| Employee Onboarding | Email-driven, paper forms, manual asset assignment. | Digital onboarding workflow, pre-arrival document collection, automatic account provisioning. | Onboarding cycle reduced from 5 days to 1 day. |
| Time Tracking | Spreadsheets emailed weekly to managers. | In-app daily/weekly entry, manager approvals, project tagging, exception alerts. | Billing accuracy +15%; overtime visibility same-day. |
| Leave Requests | Email + spreadsheet ledger maintained by HR. | Self-service request, real-time balance, automated routing, calendar sync. | Cycle time < 1 day; zero balance disputes. |
| IT Helpdesk | Shared mailbox; no SLA tracking. | Ticketing module with categories, SLAs, comments, attachments, satisfaction rating. | First response < 2h; CSAT measurable. |
| Performance Reviews | Annual, paper-based, Q4-only. | Continuous feedback, quarterly check-ins, OKR tracking. | Higher engagement, retention insight. |
| Audit Response | Manual data pull from multiple sources. | Single export with immutable audit log. | Audit prep time reduced ~70%. |

Figure 3 — Future-state Leave Request Workflow

Live Capture — Leave Approval Queue (Manager View)

Figure 7 — Pending leave requests with policy context for one-click decisions.

Live Capture — Tickets / Internal Helpdesk

Figure 8 — Categorized ticket queue with SLA visibility.

8. Business Requirements

Each business requirement is uniquely identified (BR-NNN), categorized, prioritized using MoSCoW, and traced to the corresponding business goal. Functional decomposition is provided in the companion FRD (PS-FRD-2026-001).

| ID | Category | Requirement | Priority | Goal |
| --- | --- | --- | --- | --- |
| BR-001 | Branding | The platform must display Perfect Solutions branding (logo, colors, tab title, custom domain) consistently across every page and outbound email. | Must | BG-07 |
| BR-002 | Access | Only invited users with a valid tenant-specific admin invite code may sign up as administrators. | Must | BG-06 |
| BR-003 | Access | All users must authenticate before accessing any non-public route. | Must | BG-06 |
| BR-004 | Access | The system shall enforce role-based access control with at minimum five roles. | Must | BG-06 |
| BR-005 | Employees | HR shall be able to create, update, deactivate, and search employee records. | Must | BG-01 |
| BR-006 | Time | Employees shall log time daily/weekly with project tagging and submit for manager approval. | Must | BG-02 |
| BR-007 | Time | Managers shall approve, reject, or request changes on submitted timesheets. | Must | BG-02 |
| BR-008 | Leave | Employees shall view current leave balance and submit leave requests. | Must | BG-03 |
| BR-009 | Leave | Managers shall approve/reject leave with automated notifications. | Must | BG-03 |
| BR-010 | Leave | The system shall prevent overlapping or balance-exceeding leave requests. | Must | BG-03 |
| BR-011 | Tickets | Employees shall raise support tickets categorized by department. | Must | BG-04 |
| BR-012 | Tickets | Tickets shall track SLA against configured targets. | Should | BG-04 |
| BR-013 | Calendar | Approved leaves and company events shall surface in a unified calendar. | Must | BG-05 |
| BR-014 | Documents | Employees shall securely access pay slips, policies, and personal documents. | Must | BG-01 |
| BR-015 | Reports | HR and Finance shall export workforce, attendance, and leave reports in CSV/Excel. | Must | BG-10 |
| BR-016 | Reports | Leadership shall view real-time dashboards by department, role, and project. | Should | BG-10 |
| BR-017 | Notifications | All approval-driven workflows shall produce in-app and email notifications. | Must | BG-03 |
| BR-018 | Audit | Every state-changing action shall be recorded in an immutable audit log retained ≥ 7 years. | Must | BG-06 |
| BR-019 | Security | Passwords shall be hashed using a modern adaptive algorithm; PII encrypted at rest. | Must | BG-06 |
| BR-020 | Security | Failed login attempts shall be rate-limited and lock accounts after 5 consecutive failures. | Must | BG-06 |
| BR-021 | Availability | The platform shall maintain ≥ 99.9% monthly uptime. | Must | BG-09 |
| BR-022 | Performance | 95% of API requests shall return in under 500 ms under normal load. | Should | BG-09 |
| BR-023 | Usability | The UI shall be fully responsive and meet WCAG 2.1 AA accessibility. | Should | BG-07 |
| BR-024 | Self-service | Employees shall accomplish all routine HR actions without HR intervention. | Must | BG-05 |
| BR-025 | Integrations | The platform shall expose REST APIs for payroll, SSO, and BI tools. | Should | BG-08 |
| BR-026 | Compliance | The platform shall provide data export and deletion capabilities to satisfy data subject rights. | Must | BG-06 |
| BR-027 | Localization | Time zones shall default to America/New_York with per-employee override. | Should | BG-07 |
| BR-028 | Mobile | All employee-facing flows shall be usable on mobile browsers (≥ 360 px width). | Must | BG-07 |
| BR-029 | Tenant Isolation | No data of any other tenant shall be accessible from the perfectsolutions tenant. | Must | BG-06 |
| BR-030 | Disaster Recovery | RPO ≤ 1 hour, RTO ≤ 4 hours. | Must | BG-09 |

9. Risk Analysis & Mitigation

Risks are scored on Likelihood (L) and Impact (I) on a 1–5 scale. Risk Score = L × I. Risks scoring ≥ 12 are tracked weekly by the steering committee.

| ID | Risk | L | I | Score | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Resistance to change from long-tenured employees | 3 | 4 | 12 | Change-management plan, executive sponsorship, hands-on training. | HR Lead |
| R-02 | Master-data quality issues delay migration | 4 | 4 | 16 | Data-cleansing sprint and phased migration with rollback. | PMO |
| R-03 | DNS / CNAME setup delays custom domain go-live | 2 | 3 | 6 | Pre-validate DNS access early; fallback to *.aurborbloom.com. | IT |
| R-04 | Security incident exposes PII | 2 | 5 | 10 | Encryption at rest + in transit, RBAC, audit log, SOC monitoring. | InfoSec |
| R-05 | Vendor LLM costs exceed budget | 3 | 2 | 6 | Universal Key with budget alerts; cap monthly spend per feature. | Finance |
| R-06 | Browser compatibility regressions | 3 | 2 | 6 | Automated cross-browser test suite in CI. | Engineering |
| R-07 | Insufficient mobile experience reduces adoption | 3 | 4 | 12 | Mobile-first design review for every employee flow. | Product |
| R-08 | Unplanned downtime during peak hours | 2 | 5 | 10 | Blue-green deploys, off-hours maintenance windows, SRE on-call. | DevOps |
| R-09 | Cross-tenant data leakage | 1 | 5 | 5 | Tenant-scoped queries, automated isolation tests in CI. | Engineering |
| R-10 | Audit failure due to incomplete logging | 2 | 5 | 10 | Immutable append-only audit log with periodic verification. | Compliance |

10. Regulatory & Compliance Considerations

U.S. labor recordkeeping (Fair Labor Standards Act): time records retained for ≥ 3 years; payroll-ready exports.

U.S. state-specific paid-sick-leave rules: leave types configurable per policy.

Data privacy: explicit consent capture, right to access and delete, breach notification within 72 hours.

SOC 2 Type II posture: annual third-party assessment of security, availability, confidentiality.

Internal IT policies: SSO-readiness, password complexity, session timeout (≤ 30 minutes idle).

11. Glossary

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document |
| FRD | Functional Requirements Document |
| HRMS | Human Resource Management System |
| MoSCoW | Prioritization framework: Must / Should / Could / Won't |
| RBAC | Role-Based Access Control |
| RPO | Recovery Point Objective — max acceptable data loss measured in time |
| RTO | Recovery Time Objective — max acceptable downtime to restore service |
| SLA | Service Level Agreement |
| SPOC | Single Point Of Contact |
| SaaS | Software as a Service |
| Tenant | Isolated logical instance within the multi-tenant SaaS platform |
| UAT | User Acceptance Testing |
| WCAG | Web Content Accessibility Guidelines |

12. Approval & Sign-off

The undersigned acknowledge that this Business Requirements Document represents the agreed-upon business needs of Perfect Solutions for the AurborBloom HRMS implementation. Material changes to this document shall be processed via formal change control.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor | Director, IT Services — Perfect Solutions | _____________________ | __________ |
| Business Owner | Head of Human Resources — Perfect Solutions | _____________________ | __________ |
| Financial Approver | Chief Financial Officer — Perfect Solutions | _____________________ | __________ |
| Implementation Lead | AurborBloom Delivery | _____________________ | __________ |
| Product Manager | AurborBloom Product | _____________________ | __________ |

Appendix A — Portal Walkthrough (Screenshots)

This appendix presents annotated screen captures from the live Perfect Solutions tenant of the AurborBloom HRMS portal. Screens are grouped by role to illustrate how the platform satisfies the requirements stated earlier in this document. All screens are rendered on the perfectsolutions tenant with full brand styling (logo, primary color #1E3A8A) applied automatically.

A.1 Public / Tenant-Branded Pages

Screen A1 — Tenant Landing

Branded landing page for hr.perfectsolutions.com — logo, brand colors, and tagline applied automatically by the multi-tenant theming engine.

Screen A2 — Login

Login experience inherits the tenant brand. Tenant slug captured implicitly; only Perfect Solutions credentials are accepted.

Screen A3 — Admin Signup (Invite-Code Gated)

New tenant admins must present a tenant-specific invite code to register, enforcing the secure onboarding flow.

A.2 Admin / Manager Views

Screen A4 — Admin Dashboard

Unified admin landing — KPIs, recent activity, and quick access to operations modules.

Screen A5 — Employee Directory (Admin)

Searchable, filterable directory with role and department context. Drives every people-related workflow.

Screen A6 — Timesheet Approvals (Admin / Manager)

Pending timesheet review queue. Approve, reject, or request changes; bulk actions supported.

Screen A7 — Leave Approval Queue (Admin / Manager)

Pending leave requests with balance, overlap, and policy context for one-click decisions.

Screen A8 — Tickets / Helpdesk (Admin View)

Internal helpdesk with categorization, SLA visibility, and threaded responses.

Screen A9 — Unified Calendar

Approved leaves, company events, and scheduled meetings on a single calendar — Day, Week, Month, Agenda views.

Screen A10 — Projects & Allocation

Project list with capacity and allocation overview — drives the utilization reports.

A.3 Employee Self-Service Views

Screen A11 — Employee Dashboard

Self-service home: clock in/out, pending requests, announcements, quick actions.

Screen A12 — Employee Leave

Real-time leave balance with request submission, status tracking, and PDF export.

Screen A13 — Document Vault

PIN-secured personal document vault — payslips, offer letters, signed policies.

Screen A14 — Employee Timesheet

Daily/weekly entry with project tagging, drafts, and submit-for-approval workflow.

Screen A15 — Employee Tickets

Raise and track internal support tickets; threaded comments and status updates.